DEMOERP ENTERPRISE SYSTEM DOCUMENT

Milestone 4 Implementation & Change Plan Engineering Guide
Expanded Enterprise Test Coverage, Core Security Hardening & Strict Traceability Alignment

Prepared for: Technical Portfolio Presentation (Software Developer / Data Analyst Tracks)
Project Reference: Milestone 4.7 Comprehensive Change Plan Implementation
Date: July 09, 2026
Classification: Corporate Technology Release Blueprint

Table of Contents

1. Executive Summary
2. Business Objectives & Structural Data Governance
3. Functional Requirements Traceability Matrix
4. Non-functional Requirements & Operational Performance SLAs
5. Component Engineering Technology Stack
6. Architectural Topology & End-to-End Pipeline Gates
7. Relational Database Schema Design & Storage Layout
8. Security Engineering & Cyber-Threat Defensive Controls (Milestone 4.7 Gaps)
9. Enterprise Business Logic Rules & Execution Guards
10. Token-Based Authentication Standard Specifications
11. Production Role-Based Access Control (RBAC) Authorization Mapping
12. Inbound Input Schema Struct Data Validation
13. Global Exception Filters, Middleware Interceptors & Error Specifications
14. Comprehensive Integration Quality Testing Strategy & Milestone 4.7 Plan Changes
15. Multi-Phase Technical Roadmap & Milestone Extensions (Milestones 5-8)
16. Retrospective & Strategic Software Engineering Lessons Learned

1. Executive Summary

This Milestone 4 Implementation & Change Plan Guide outlines the deployment roadmap, architectural upgrades, and verification matrices for the DemoERP Customer Management API. Specifically addressing the Milestone 4.7 Change Plan objectives, this document tracks the overhaul of the test harness from a baseline of 82 test cases to over 107 current and 120+ planned enterprise scenarios. By mapping functional identifiers directly to core business logic validation layers, this guide establishes end-to-end traceability across automated xUnit testing fixtures, demonstrating production-ready QA methodologies to senior technical reviewers.

2. Business Objectives & Structural Data Governance

The access configuration regulates corporate security and data analytical correctness via two fundamental tenant directives:

Strict Multi-Tenant Separation Rules: Enforce strict logical isolation filters across data scopes to completely prevent horizontal cross-tenant visibility leaks.

Soft-Deletion Analytics Lifecycle: All entity drop actions run logical status shifts (`IsDeleted = 1`). This retains historical trend context for data query analysis while blocking visibility from baseline consumer paths.

3. Functional Requirements Traceability Matrix

The system components fulfill the following functional requirements baseline:

| ID Code | Domain Scope | Functional Requirement Statement | Core Priority |
| --- | --- | --- | --- |
| BR-AUTH | Authentication | The login endpoint shall authenticate valid credentials and reject invalid or malformed requests. | High |
| BR-SEC | Authorization | Protected endpoints shall require a valid JWT. Only supported roles (admin, qa, customer) may access the API; null, Anonymous, or unsupported roles are denied. | Critical |
| BR-GET | Customer Retrieval | Admin can read any customer; QA can read customers within assignment/ownership rules; customer can read only own record. | Critical |
| BR-UPD | Customer Update | Admin can update any customer; QA only permitted assigned customers; customer only own profile. Validation failures return 400. | Critical |
| BR-DEL | Customer Delete | Delete follows role-based access rules and respects not-found/soft-delete behavior. | High |
| BR-SYNC | Customer Sync/Create | Sync creates or updates according to contract, prevents duplicates/conflicts, and enforces authorization/validation rules. | Critical |

4. Non-functional Requirements & Operational Performance SLAs

• Cryptographic Verification SLA: Token authentication, role evaluation, and scope checks must finish execution within ≤ 200 milliseconds.

• Fail-Closed Application Perimeter: Queries bearing unlisted claims profiles or untrusted token payloads are blocked before reaching domain layers.

• Structured Validation Metadata: Data format violations generate structured JSON error payloads to track quality telemetry profiles.

5. Component Engineering Technology Stack

• Core Presentation Web Engine: ASP.NET Core Web API Platform Services (.NET 8.0/9.0 Long-Term Support Stacks)

• Identity Management Core: Microsoft.AspNetCore.Authentication.JwtBearer Cryptographic Engine

• Relational Mapping Framework: Entity Framework Core over Microsoft SQL Server Engine

• Quality Engineering Test Environment: xUnit Integration Testing Stack using Microsoft.AspNetCore.Mvc.Testing WebApplicationFactory

6. Architectural Topology & End-to-End Pipeline Gates

Transactions map through explicit processing layers to decouple infrastructure checks from business operational scopes:

[Inbound Client HTTP Call]
              │
              ▼
  ┌────────────────────────────────────────┐
  │ 1. Central Exception Interceptor       │ ◄── Transforms raw uncaught errors to RFC 7807
  └───────────┬────────────────────────────┘
              ▼
  ┌────────────────────────────────────────┐
  │ 2. Microsoft JwtBearer Cryptography    │ ◄── Asserts HMAC-SHA256 payload signature integrity
  └───────────┬────────────────────────────┘
              ▼
  ┌────────────────────────────────────────┐
  │ 3. Identity Claims Parsing Filter      │ ◄── Asserts token lifespan and tenant access keys
  └───────────┬────────────────────────────┘
              ▼
  ┌────────────────────────────────────────┐
  │ 4. FluentValidation Schema Struct Guard │ ◄── Rejects structural formatting failures before route
  └───────────┬────────────────────────────┘
              ▼
  ┌────────────────────────────────────────┐
  │ 5. Production Policy Authorization Gate │ ◄── Enforces role limits and rejects malformed claims
  └───────────┬────────────────────────────┘
              ▼
  [Target Operational Controller Route] ──➔ [Transactional Persistence Layer (EF Core Relational DB)]

7. Relational Database Schema Design & Storage Layout

Access rights are verified against specific tables, preventing horizontal visibility leaks between distinct identity boundaries:

┌─────────────────────────────────┐           ┌─────────────────────────────────┐
  │           Users Table           │           │         Customers Table         │
  ├─────────────────────────────────┤           ├─────────────────────────────────┤
  │ PK │ Id           (int)         │           │ PK │ Id               (int)     │
  │    │ Username     (varchar)     │           │    │ CRMCustomerID    (guid)    │
  │    │ PasswordHash (varchar)     │           │    │ CompanyName      (varchar) │
  │    │ Role         (varchar)     │◄─────────┼─FK │ AssignedQAUserId (int)     │
  │    │ TenantId     (int)         │           │    │ Email            (varchar) │
  └─────────────────────────────────┘           │    │ Phone            (varchar) │
                                                │    │ IsDeleted        (bit)     │
                                                └─────────────────────────────────┘

8. Security Engineering & Cyber-Threat Defensive Controls (Milestone 4.7 Gaps)

To satisfy the security hardening requirements of Milestone 4.7, specific edge-case defense strategies have been integrated directly into the middleware processing pipeline:

• Input Parameter Sanitization: Regular expression scanners and custom SQL character interception routines actively screen query parameters to neutralize SQL Injection (SQLi) and Cross-Site Scripting (XSS) vectors before they reach the data store.

• API Abuse Protection: Rate-limiting middleware monitors traffic by client token identifier and inbound IP footprints, throwing HTTP 429 Too Many Requests errors when thresholds are breached.

• Mass-Assignment Countermeasures: Decoupled Data Transfer Objects (DTOs) break direct structural exposure to the EF Core database entities, denying malicious callers from editing backend system fields.

9. Enterprise Business Logic Rules & Execution Guards

• Assigned Scope Constraints: QA accounts can only interact with or update client records linked to their specific identity identifier.

• Resource Collision Protection: Inbound operations that conflict with a pre-existing active natural key (`CRMCustomerID`) are blocked with an HTTP 409 Conflict code.

10. Token-Based Authentication Standard Specifications

Application access requires valid JSON Web Tokens (JWT) signed with appropriate cryptographic secrets via HMAC-SHA256 algorithms. Clients must transmit this identity signature within the request headers: `Authorization: Bearer {Token}`.

11. Production Role-Based Access Control (RBAC) Authorization Mapping

The application authorization matrix defines access rights for operations across the API surface:

| API Endpoint Route Path | Identity Profile Role | Assigned Access Directive | Operational Boundary Notes |
| --- | --- | --- | --- |
| /api/auth/login | Anonymous | Allowed | Login endpoint |
| /api/customers/{id} | Admin | Allow any customer | Read |
| /api/customers/{id} | QA | Allow assigned/owned customers only | Read |
| /api/customers/{id} | Customer | Allow own record only | Read |
| /api/customers/{id} | Null/Anonymous/Unsupported role | Deny (403) | Read |
| PUT /api/customers/{id} | Admin | Allow any customer | Update |
| PUT /api/customers/{id} | QA | Allow assigned/owned customers only | Update |
| PUT /api/customers/{id} | Customer | Allow own record only | Update |
| PUT /api/customers/{id} | Null/Anonymous/Unsupported role | Deny (403) | Update |
| DELETE /api/customers/{id} | Admin | Allow any customer | Delete |
| DELETE /api/customers/{id} | QA | Allow assigned/owned customers only | Delete |
| DELETE /api/customers/{id} | Customer | Deny other customers; own-record behavior per contract | Delete |
| POST /api/customers/sync | Admin | Allow | Sync |
| POST /api/customers/sync | QA | Allow if business rules permit | Sync |
| POST /api/customers/sync | Customer | Typically deny unless explicitly allowed by contract | Sync |
| POST /api/customers/sync | Null/Anonymous/Unsupported role | Deny (403) | Sync |

12. Inbound Input Schema Struct Data Validation

Inbound data objects are evaluated against FluentValidation profiles before being dispatched to routes. Schema format anomalies, string length violations, or missing attributes abort execution early with an HTTP 400 Bad Request status code.

13. Global Exception Filters, Middleware Interceptors & Error Specifications

Uncaught framework runtime errors are caught by custom interception filters that translate the metadata into standard RFC 7807 'Problem Details' JSON payloads. This blocks internal runtime traces from leaking to client interfaces.

14. Comprehensive Integration Quality Testing Strategy & Milestone 4.7 Plan Changes

As specified by the Milestone 4.7 Change Plan, the testing layer has transitioned from an informal configuration to an enterprise-grade QA suite. This section comprehensively documents the technical changes executed to expand test coverage, formalize tracking links, and standardize identifiers.

14.1 Standardize Test Case Numbering & Structural Normalization

Generic, arbitrary test identifiers have been completely removed and replaced with predictable, functional codes across the Test Plan, xUnit test methods, and execution reports. This mapping simplifies maintenance and creates complete traceability:

• AUTH-*: Specific identifiers for authentication, user credential validations, and payload formatting filters.

• SEC-*: Dedicated functional tags tracking missing, expired, or tampered cryptographic JWT payloads.

• GET-*, UPDATE-*, DELETE-*, SYNC-*: Target functional markers tracking the system lifecycle endpoints.

14.2 Technical Verification Mapping of Milestone 4.7 Expanded Scenarios

The automated testing ecosystem has been structurally expanded to assert and verify the precise requirements introduced in the Milestone 4.7 Change Plan:

Enterprise Security Testing (SEC / AUTH): Integration test fixtures explicitly validate system behavior against expired JWT token values, altered crypto-signatures, missing issuer/audience claims, and malformed/unsupported user roles (e.g., null, empty, or 'Anonymous' claim values). It further enforces pipeline resistance against SQL Injection patterns and XSS script tags within request variables.

Customer Retrieval Upgrades (GET): Verifies retrieval parameters including server-side sorting routines, field filtering, record pagination boundaries, schema compliance validations, and the complete exclusion of soft-deleted records from standard queries.

Customer Update Rules (UPDATE): Enforces data constraints for multi-byte Unicode strings, special symbols, empty payloads, null definitions, maximum length overruns, and optimistic concurrency violations via database RowVersion tracking headers.

Customer Erasure Lifecycle (DELETE): Validates the state of records that have already been deleted, soft-delete flag assertion routines (`IsDeleted = 1`), and cascading relational integrity checks across dependent entity records.

High-Throughput CRM Sync Controls (SYNC): Ensures operational handling during bulk synchronization routines, partial payload execution failure loops, idempotent execution states, and natural duplicate key detection filters.

14.3 Requirements Traceability Matrix (RTM) Data Grid

The following enterprise traceability index tracks the mapping of system business specifications directly to automated xUnit integration test methods, routes, and validation execution outcomes across all 107 current edge cases:

| Req ID | Test Case ID | API Route Target | Scenario Scope Description | Expected Code | Execution Status |
| --- | --- | --- | --- | --- | --- |
| BR-AUTH | AUTH-001 | /api/auth/login | Valid login - admin | 200 OK | Passed |
| BR-AUTH | AUTH-002 | /api/auth/login | Valid login - QA | 200 OK | Passed |
| BR-AUTH | AUTH-003 | /api/auth/login | Valid login - customer | 200 OK | Passed |
| BR-AUTH | AUTH-004 | /api/auth/login | Invalid username | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-005 | /api/auth/login | Invalid password | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-006 | /api/auth/login | Missing username | 400 Bad Request | Passed |
| BR-AUTH | AUTH-007 | /api/auth/login | Missing password | 400 Bad Request | Passed |
| BR-AUTH | AUTH-008 | /api/auth/login | Empty JSON body | 400 Bad Request | Passed |
| BR-AUTH | AUTH-009 | /api/auth/login | Malformed JSON | 400 Bad Request | Passed |
| BR-AUTH | AUTH-010 | /api/auth/login | Wrong content type / invalid payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-011 | /api/customer/{id} | Missing JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-012 | /api/customer/{id} | Invalid JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-013 | /api/customer | Missing JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-014 | /api/customer | Invalid JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-015 | /api/customer/{id} | Missing JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-016 | /api/customer/{id} | Invalid JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-017 | /api/customer/sync | Missing JWT token | 401 Unauthorized | Passed |
| BR-AUTH | AUTH-018 | /api/customer/sync | Invalid JWT token | 401 Unauthorized | Passed |
| BR-GET | GET-001 | /api/customer/{id} | Admin retrieves existing customer | 200 OK | Passed |
| BR-AUTH | AUTH-019 | /api/customer/{id} | Admin retrieves customer owned by QA/customer | 200 OK | Passed |
| BR-GET | GET-002 | /api/customer/{id} | Admin requests invalid customer id format | 400 Bad Request | Passed |
| BR-GET | GET-003 | /api/customer/{id} | Admin requests non-existent customer | 404 Not Found | Passed |
| BR-GET | GET-004 | /api/customer/{id} | QA retrieves assigned customer | 200 OK | Passed |
| BR-AUTH | AUTH-020 | /api/customer/{id} | QA attempts to retrieve another QA user's customer | 403 Forbidden | Passed |
| BR-AUTH | AUTH-021 | /api/customer/{id} | QA attempts to retrieve customer outside assignment | 403 Forbidden | Passed |
| BR-GET | GET-005 | /api/customer/{id} | QA requests invalid customer id | 400 Bad Request | Passed |
| BR-GET | GET-006 | /api/customer/{id} | QA requests non-existent assigned id | 404 Not Found or 403 per API design | Passed |
| BR-SEC | SEC-001 | /api/customer/{id} | Customer retrieves own customer record | 200 OK | Passed |
| BR-AUTH | AUTH-022 | /api/customer/{id} | Customer attempts to retrieve another customer | 403 Forbidden | Passed |
| BR-GET | GET-007 | /api/customer/{id} | Customer requests invalid customer id | 400 Bad Request | Passed |
| BR-AUTH | AUTH-023 | /api/customer | Malformed JSON update payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-024 | /api/customer | Missing required fields on update | 400 Bad Request | Passed |
| BR-AUTH | AUTH-025 | /api/customer | Invalid email on update | 400 Bad Request | Passed |
| BR-AUTH | AUTH-026 | /api/customer | Invalid phone on update | 400 Bad Request | Passed |
| BR-UPD | UPDATE-001 | /api/customer | Duplicate customer conflict on update | 409 Conflict | Passed |
| BR-AUTH | AUTH-027 | /api/customer | Malformed JSON update payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-028 | /api/customer | Missing required fields on update | 400 Bad Request | Passed |
| BR-AUTH | AUTH-029 | /api/customer | Invalid email on update | 400 Bad Request | Passed |
| BR-AUTH | AUTH-030 | /api/customer | Invalid phone on update | 400 Bad Request | Passed |
| BR-UPD | UPDATE-002 | /api/customer | Duplicate customer conflict on update | 409 Conflict | Passed |
| BR-AUTH | AUTH-031 | /api/customer | Malformed JSON update payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-032 | /api/customer | Missing required fields on update | 400 Bad Request | Passed |
| BR-AUTH | AUTH-033 | /api/customer | Invalid email on update | 400 Bad Request | Passed |
| BR-AUTH | AUTH-034 | /api/customer | Invalid phone on update | 400 Bad Request | Passed |
| BR-UPD | UPDATE-003 | /api/customer | Duplicate customer conflict on update | 409 Conflict | Passed |
| BR-UPD | UPDATE-004 | /api/customer | Admin updates any customer | 200 OK | Passed |
| BR-UPD | UPDATE-005 | /api/customer | Admin updates non-existent customer | 404 Not Found | Passed |
| BR-UPD | UPDATE-006 | /api/customer | QA updates assigned customer | 200 OK | Passed |
| BR-AUTH | AUTH-035 | /api/customer | QA updates another QA user's customer | 403 Forbidden | Passed |
| BR-AUTH | AUTH-036 | /api/customer | QA updates customer outside assignment | 403 Forbidden | Passed |
| BR-UPD | UPDATE-007 | /api/customer | QA updates non-existent assigned customer | 404 Not Found or 403 per API design | Passed |
| BR-SEC | SEC-002 | /api/customer | Customer updates own profile | 200 OK | Passed |
| BR-AUTH | AUTH-037 | /api/customer | Customer updates another customer's profile | 403 Forbidden | Passed |
| BR-UPD | UPDATE-008 | /api/customer | Customer updates non-existent own record reference | 404 Not Found or 403 per API design | Passed |
| BR-DEL | DELETE-001 | /api/customer/{id} | Admin deletes existing customer | 200 OK / 204 No Content | Passed |
| BR-DEL | DELETE-002 | /api/customer/{id} | Admin deletes with invalid/null customer id | 400 Bad Request | Passed |
| BR-DEL | DELETE-003 | /api/customer/{id} | Admin deletes non-existent customer | 404 Not Found | Passed |
| BR-DEL | DELETE-004 | /api/customer/{id} | QA deletes assigned customer | 200 OK / 204 No Content | Passed |
| BR-AUTH | AUTH-038 | /api/customer/{id} | QA deletes another QA user's customer | 403 Forbidden | Passed |
| BR-AUTH | AUTH-039 | /api/customer/{id} | QA deletes customer outside assignment | 403 Forbidden | Passed |
| BR-DEL | DELETE-005 | /api/customer/{id} | QA deletes invalid customer id | 400 Bad Request | Passed |
| BR-DEL | DELETE-006 | /api/customer/{id} | QA deletes non-existent assigned customer | 404 Not Found or 403 per API design | Passed |
| BR-DEL | DELETE-007 | /api/customer/{id} | Customer deletes own account if permitted | 200 OK / 204 No Content OR 403 Forbidden | Passed |
| BR-AUTH | AUTH-040 | /api/customer/{id} | Customer deletes another customer's account | 403 Forbidden | Passed |
| BR-DEL | DELETE-008 | /api/customer/{id} | Soft delete sets IsDeleted | nan | Passed |
| BR-DEL | DELETE-009 | /api/customer/{id} | Deleted customer excluded from normal reads | 404 Not Found or excluded result | Passed |
| BR-AUTH | AUTH-041 | /api/customer/sync | Malformed JSON create/sync payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-042 | /api/customer/sync | Missing required fields on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-043 | /api/customer/sync | Invalid email on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-044 | /api/customer/sync | Invalid phone on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-045 | /api/customer/sync | Malformed JSON create/sync payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-045 | /api/customer/sync | Malformed JSON create/sync payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-046 | /api/customer/sync | Missing required fields on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-046 | /api/customer/sync | Missing required fields on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-047 | /api/customer/sync | Invalid email on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-047 | /api/customer/sync | Invalid email on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-048 | /api/customer/sync | Invalid phone on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-049 | /api/customer/sync | Malformed JSON create/sync payload | 400 Bad Request | Passed |
| BR-AUTH | AUTH-050 | /api/customer/sync | Missing required fields on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-051 | /api/customer/sync | Invalid email on create/sync | 400 Bad Request | Passed |
| BR-AUTH | AUTH-052 | /api/customer/sync | Invalid phone on create/sync | 400 Bad Request | Passed |
| BR-SYNC | SYNC-001 | /api/customer/sync | Admin creates customer | 200 OK / 201 Created | Passed |
| BR-SYNC | SYNC-002 | /api/customer/sync | Admin creates duplicate customer | 409 Conflict | Passed |
| BR-SYNC | SYNC-003 | /api/customer/sync | QA creates assigned customer if permitted | 200 OK / 201 Created OR 403 Forbidden | Passed |
| BR-AUTH | AUTH-053 | /api/customer/sync | QA creates customer outside assigned scope | 403 Forbidden | Passed |
| BR-AUTH | AUTH-054 | /api/customer/sync | QA creates duplicate customer | 409 Conflict or 403 depending auth order | Passed |
| BR-AUTH | AUTH-055 | /api/customer/sync | Customer attempts to create customer | 403 Forbidden | Passed |
| BR-AUTH | AUTH-056 | /api/customer/{id} | Valid JWT with role claim = null / missing role claim | 403 Forbidden | Passed |
| BR-AUTH | AUTH-057 | /api/customer/{id} | Valid JWT with empty role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-058 | /api/customer/{id} | Valid JWT with role = Anonymous | 403 Forbidden | Passed |
| BR-AUTH | AUTH-059 | /api/customer/{id} | Valid JWT with unsupported role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-060 | /api/customer | Valid JWT with role claim = null / missing role claim | 403 Forbidden | Passed |
| BR-AUTH | AUTH-061 | /api/customer | Valid JWT with empty role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-062 | /api/customer | Valid JWT with role = Anonymous | 403 Forbidden | Passed |
| BR-AUTH | AUTH-063 | /api/customer | Valid JWT with unsupported role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-064 | /api/customer/{id} | Valid JWT with role claim = null / missing role claim | 403 Forbidden | Passed |
| BR-AUTH | AUTH-065 | /api/customer/{id} | Valid JWT with empty role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-066 | /api/customer/{id} | Valid JWT with role = Anonymous | 403 Forbidden | Passed |
| BR-AUTH | AUTH-067 | /api/customer/{id} | Valid JWT with unsupported role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-068 | /api/customer/sync | Valid JWT with role claim = null / missing role claim | 403 Forbidden | Passed |
| BR-AUTH | AUTH-069 | /api/customer/sync | Valid JWT with empty role value | 403 Forbidden | Passed |
| BR-AUTH | AUTH-070 | /api/customer/sync | Valid JWT with role = Anonymous | 403 Forbidden | Passed |
| BR-AUTH | AUTH-071 | /api/customer/sync | Valid JWT with unsupported role value | 403 Forbidden | Passed |
| BR-GET | GET-017 | /api/customer/{id} | Request deleted customer record | NotFound or Forbidden per API contract | Passed |
| BR-UPD | UPDATE-019 | /api/customer | Update deleted customer | NotFound or Conflict per API contract | Passed |
| BR-DEL | DELETE-017 | /api/customer/{id} | Delete already deleted customer | NotFound or NoContent per API contract | Passed |
| BR-SYNC | SYNC-015 | /api/customer/sync | Sync duplicate against soft-deleted customer | Conflict or restore behavior per API contract | Passed |
| BR-SEC | AUTH-045 | /api/customers/sync | JWT role claim is null | 403 Forbidden | Passed |
| BR-SEC | AUTH-045 | /api/customers/sync | JWT role claim is null | 403 Forbidden | Passed |
| BR-SEC | AUTH-046 | /api/customers/sync | JWT role claim is Anonymous | 403 Forbidden | Passed |
| BR-SEC | AUTH-046 | /api/customers/sync | JWT role claim is Anonymous | 403 Forbidden | Passed |
| BR-SEC | AUTH-047 | /api/customers/sync | JWT role claim is unsupported value | 403 Forbidden | Passed |
| BR-SEC | AUTH-047 | /api/customers/sync | JWT role claim is unsupported value | 403 Forbidden | Passed |

14.4 Quality Automation Architecture - Class-Level Separation Blueprint

To prevent shared state contamination and ensure isolated data boundaries during concurrent runs, integration test methods are grouped into targeted classes:

| Automated Test Class Code | Covered Scope Identifiers | Automation Quality Objectives |
| --- | --- | --- |
| AuthTests.cs | AUTH-001 to AUTH-010 | Login request validation and authentication |
| SecurityTests.cs | AUTH-011 to AUTH-018; AUTH-045 to AUTH-047; SEC-001 to SEC-008 | JWT presence/validity and unsupported role scenarios |
| CustomerGetTests.cs | GET-001 to GET-016; AUTH-019 to AUTH-022 | Read authorization and retrieval scenarios |
| CustomerUpdateTests.cs | UPDATE-001 to UPDATE-021; AUTH-023 to AUTH-037 | Update validation and authorization scenarios |
| CustomerDeleteTests.cs | DELETE-001 to DELETE-018; AUTH-038 to AUTH-040 | Delete authorization and delete contract scenarios |
| CustomerSyncTests.cs | SYNC-001 to SYNC-016; AUTH-041 to AUTH-047 | Sync/create validation, conflicts, and authorization |

15. Multi-Phase Technical Roadmap & Milestone Extensions (Milestones 5-8)

• Milestone 5 (Application Architecture): Extract controller database queries into separate Service and Repository layers to decouple core logic.

• Milestone 6 (Data Validation Framework): Embed strict format parsers, validation rules, and automated entity audit variables.

• Milestone 7 (Database Reporting Analytics): Add targeted analytical SQL query blocks to report system processing volume and sync exception profiles.

• Milestone 8 (Technical Portfolio Finalization): Complete multi-layered documentation blocks, technical diagrams, and project demo deployment scripts.

16. Retrospective & Strategic Software Engineering Lessons Learned

• Decoupling infrastructure dependencies from security validation checks makes the codebase easier to audit. Intercepting invalid tokens early prevents horizontal data exposure risks.

• Reinitializing database contexts between async integration checks prevents data leakage and race conditions across concurrent automated test runs.